Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41308 |
| Project Name | online payments fraud detection using machine learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Sprint Functional Requirement (Epic) User Story Number     User Story / Task 	Story Points Priority Team Members

| Sprint-1 Project Setup |  | USN-1 |  | Set up Flask project structure and environment 3 |  | High Backend Dev |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 Model Integration |  | USN-2 |  | Load model.pkl using joblib 3 |  | High ML Engineer |  |
| Sprint-1 Encoder Integration |  | USN-3 |  | Load encoder.pkl and encode transaction type 2 |  | High ML Engineer |  |
| Sprint-1 UI Development |  | USN-4 |  | Design index.html with transaction input form | 5 | High Frontend Dev |  |
| Sprint-1 Prediction API |  | USN-5 |  | Create /predict route to process inputs | 4 | High Backend Dev |  |
| Sprint-1 Result Display |  | USN-6 |  | Display fraud / non-fraud result on UI | 3 | High Frontend Dev |  |
| Sprint-2 Input Validation |  | USN-7 |  | Validate numeric inputs and handle errors | 3 | High Backend Dev |  |
| Sprint-2 Error Handling |  | USN-8 |  | Handle model loading & server errors | 2 | Medium Backend Dev |  |
| Sprint-2 UI Enhancement |  | USN-9 |  | Improve UI styling and responsiveness | 4 | Medium Frontend Dev |  |
| Sprint-2 Testing |  | USN-10 |  | Perform unit testing for prediction module | 4 | High QA |  |
| Sprint-3 Logging |  | USN-11 |  | Store prediction logs for monitoring | 5 | Medium Backend Dev |  |
| Sprint Functional Requirement (Epic) User Story Number User Story / Task |  |  |  |  | Story Points Priority Team Members |  |  |  |
| Sprint-3 Performance Optimization | USN-12 |  | Optimize prediction response time |  | 4 |  | Medium ML Engineer |  |
| Sprint-3 Deployment | USN-13 |  | Deploy project on cloud (Render/AWS) |  | 6 |  | High DevOps |  |
| Sprint-4 Model Improvement | USN-14 |  | Retrain model with improved accuracy |  | 6 |  | Medium ML Engineer |  |
| Sprint-4 Documentation | USN-15 |  | Prepare project documentation |  | 4 |  | High Team |  |
| Sprint-4 Final Testing | USN-16 |  | End-to-end system testing |  | 5 |  | High QA |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Sprint 	Total Story Points Duration Sprint Start Date Sprint End Date (Planned) Story Points Completed Sprint Release Date (Actual)

| Sprint-1 20 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 20 | 06 Mar 2026 |
| --- | --- | --- | --- | --- | --- |
| Sprint-2 18 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 18 | 13 Mar 2026 |
| Sprint-3 15 | 6 Days | 15 Mar 2026 | 20 Mar 2026 | 14 | 21 Mar 2026 |
| Sprint-4 15 | 6 Days | 22 Mar 2026 | 27 Mar 2026 | 15 | 27 Mar 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visua

l

-

paradigm.com/scrum/scru

m

-

burndow

n

-

chart

/

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

Reference:

t

https://www.atlassian.com/agile/projec

-

managemen

t

https://www.atlassian.com/agile/tutorials/ho

w

-

t

o

-

d

o

-

scru

m

-

wit

h

-

jir

a

-

softwar

e

https://www.atlassian.com/agile/tutorials/epic

s

https://www.atlassian.com/agile/tutorials/sprint

s

https://www.atlassian.com/agile/projec

t

-

management/estimatio

n

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s